**PROJECT PLAN**

**PRIVATE INSTITUTE - LMS**

1. **SUPER ADMIN (18 DAYS)**

1.Sidebar- 1 day

* 1. **HOME**
  2. **INSTITUTES**

1.2.1 Frontend - 2days

Backend - 2days

* 1. **ADMINS**

1.3.1 Frontend - 1day

Backend - 1day

**1.4 REPORTS**

1.4.1 Frontend - 1day

Backend - 2days

**1.5 E-LIBRARY**

1.5.1 Frontend - 2days

backend - 2days

**1.6 SUPPORT**

1.6.1 Frontend -1day

backend - 3days

**2. INSTITUTE ADMIN (29 DAYS)**

**2.1 BRANCHES**

2.1.1 Frontend - 1 day

backend - 1 day

**2.2 FACULTY**

2.2.1 Frontend - 1day

backend - 1 day

**2.3 STUDENTS**

2.3.1 Frontend - 1 day

backend - 1day

**2.4 COURSES**

2.4.1 Frontend - 1 day

backend - 2 day

**2.5 BATCHES**

2.5.1 Frontend - 1 day

backend - 2 days

**2.6 EXAMS**

2.6.1 Frontend - 1day

backend - 3days

**2.7 RESULTS**

2.7.1 Frontend - 1day

backend - 2days

**2.8 ATTENDANCE**

2.8.1 Frontend - 1 day

backend - 3 days

**2.9 ANNOUNCEMENTS**

2.9.1 Frontend -1day

backend - 1day

**2.10 ADMIN**

2.10.1 Frontend - 1day

backend - 1day

**2.11 SUPPORT**

2.11.1 Frontend - 1day

backend - 1 day

**3.BRANCH ADMIN (3 DAYS)**

3.1 Full Frontend and backend - 3 days

1. **FACULTY (27 DAYS)**
   1. **DASHBOARD**
   2. **MY BATCHES**

4.2.1 Frontend -3 days

backend - 4 days

**4.3 ANNOUNCEMENT**

4.3.1 Frontend - 1 day

backend - 1 day

**4.4 E LIBRARY**

4.4.1 Frontend - 1day

backend - 2days

**4.5 FILE MANAGEMENT**

4.5.1 Frontend - 3 days

backend - 10 days

**4.6 SUPPORT**

4.6.1 Frontend - 1 day

backend - 1 day

1. **STUDENT (13 days)**
   1. **DASHBOARD**
   2. **MY BATCH**

5.2.1 Frontend - 3 days

Backend - 4 days

* 1. **FILE MANAGEMENT**

5.3.1 Frontend - 1 day

Backend - 1 day

* 1. **E-LIBRARY**

5.4.1 Frontend - 1 day

Backend - 1 day

* 1. **SUPPORT**

5.5.1 Frontend - 1 day

Backend - 1 day